### VAIDEHI — Data Analyst & CSV/PDF Parser

Responsible for: Cleaning raw bank statement data, building the parsing pipeline, validating ML output

Tools to use: Python, pandas, numpy, pdfplumber, camelot, Jupyter Notebook

#### Phase 1 — Data Collection (Days 1–3)

Task 1 — Collect Sample Bank Statements Find 2–3 sample bank statement CSV files. Sources: your own bank's export, Kaggle datasets ("bank transactions dataset"), or create mock data in Excel and export as CSV. Make sure you have at least 100 transaction rows total to train Manan's model properly.

Task 2 — Understand the Formats Open each CSV in Jupyter Notebook. Check: what columns exist? What are they named? What format is the date in? Are amounts negative for expenses? Write your findings in a data_notes.md file and share with the team.

#### Phase 2 — Build the Parser (Days 4–7)

Task 3 — CSV Cleaning Function Write a Python function called parse_csv(file_path). It must do these steps in order:

- Read the CSV file using pandas

- Rename columns to standard names: date, description, amount

- Remove any rows where description or amount is empty

- Convert date column to proper datetime format

- Remove duplicate rows

- Return a clean pandas DataFrame

Task 4 — PDF Parsing Function Write parse_pdf(file_path) using pdfplumber. Open the PDF, loop through each page, extract any tables found. Merge all pages into one DataFrame. Pass it through the same cleaning steps as Task 3.

Task 5 — Output Contract (Very Important) Your final output must always be a list of JSON objects in exactly this format:

{"date": "2025-06-01", "description": "Zomato Order", "amount": -480}

Expenses must be negative numbers. Income must be positive. Raj's backend depends 100% on this exact format — do not change it without telling him.
Phase 3 — Validate & Support (Days 8–16)

Task 6 — Validate Manan's ML Output After Manan trains his model (Day 8), take 50 of your cleaned transactions and manually label what category each one should be (Food, Transport, etc.). Run Manan's model on the same 50. Compare. Calculate accuracy percentage. Write a short report: "Model got X out of 50 correct." Share with Sarthak.

Task 7 — Monthly Summary Functions Write these helper Python functions that Raj will use in the reports feature:

- avg_spend_per_category(df) — returns average monthly spend per category

- top_3_categories(df) — returns the 3 highest spending categories

- month_over_month_change(df) — returns percentage change vs last month

✅ Vaidehi's Final Deliverables:

- Clean parser function ready for Raj → Day 7

- Sample dataset with 100+ transactions → Day 4

- ML accuracy validation report → Day 11

- Monthly summary functions → Day 14